DMRC VENDOR REGISTRATION PORTAL

Project Master Report

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Project Title | DMRC Vendor Registration Portal |
| --- | --- |
| Version | 0.1.0 |
| Repository | github.com/CompSomay1/Vendor_forms |
| Team Size | 2 Developers |
| Report Date | June 30, 2026 |

CONFIDENTIAL — FOR INTERNAL USE ONLY

# Table of Contents

1. Executive Summary

2. Technology Stack & Justification

2.1 Frontend / UI Layer

2.2 Backend / Core Logic Layer

2.3 Database & Storage Layer

2.4 Infrastructure & Deployment

3. System Architecture & Data Flow

3.1 High-Level Architecture

3.2 Standard Request Flow

3.3 Database Integration

3.4 Security & Authentication

4. Development Lifecycle (Week-by-Week)

4.1 Week 1: Planning & Foundation

4.2 Week 2: Architecture & Civil Forms

4.3 Week 3: Civil & Electrical Forms

4.4 Week 4: Integration & Final Build

5. Key Technical Challenges Overcome

6. Future Scope & Scalability

Appendix A: File Inventory & API Endpoints

Appendix B: Database Schema (SQL)

# 1. Executive Summary

| Field | Detail |
| --- | --- |
| Project Title | DMRC Vendor Registration Portal |
| Core Problem | Digitise DMRC's paper-based vendor registration process |
| Final Deliverable | Full-stack web application (Next.js + PostgreSQL) |
| Version | 0.1.0 |
| Team Size | 2 developers |
| Repository | github.com/CompSomay1/Vendor_forms |

### Core Problem Solved

The Delhi Metro Rail Corporation (DMRC) procures a vast range of materials — from civil construction supplies (concrete, steel, tiles) to electrical switchgear and architectural finishes — from hundreds of vendors across India. The existing vendor registration process is paper-based and manual: vendors must download PDF/DOCX application forms, fill them by hand or in Word, print them, attach physical copies of certifications (ISO certificates, BIS approvals, balance sheets, type test reports), and submit everything in person or by post to DMRC headquarters.

This system creates significant problems:

Data entry errors — Manual transcription of form data is error-prone

Lost documents — Physical files are difficult to track and archive

Slow turnaround — A single vendor application can take weeks to move through internal review

No transparency — Vendors have zero visibility into their application status

Our portal digitises the entire vendor registration lifecycle. A vendor creates an account using their PAN Card number, selects a category (Civil, Electrical, or Architecture), fills a comprehensive multi-step form with real-time validation, uploads supporting documents as PDFs, and submits — all from a browser. DMRC administrators can then review, approve, or reject applications from a central dashboard.

### Final Deliverable

A production-ready, full-stack web application accessible via any modern browser, consisting of:

Secure vendor-facing portal — for registration, form submission, and status tracking

RESTful API layer — for all CRUD operations

Cloud-hosted PostgreSQL database — for persistent storage

Three complete category-specific application forms — (Civil, Electrical, Architecture) totalling 800+ validated fields

# 2. Technology Stack & Justification

## 2.1 Frontend / UI Layer

| Technology | Version | Purpose |
| --- | --- | --- |
| React | 19.2.4 | Core UI library — component-based architecture enables reuse across 3 form categories |
| Next.js | 16.2.7 | React meta-framework — SSR, API routes, file-based routing, middleware |
| TypeScript | 5.x | Static typing — catches bugs at compile time; critical for 800+ field forms |
| Tailwind CSS | 4.x | Utility-first CSS — rapid, consistent styling |
| Shadcn/UI + Radix UI | Latest | Accessible headless component primitives — WCAG-compliant form controls |
| React Hook Form | 7.77.0 | Performant form state — handles 100+ fields without re-rendering |
| Zod | 4.4.3 | Schema validation — rules defined once, enforced on client and server |
| Lucide React | 1.17.0 | Icon library — consistent, lightweight SVG icons |

Why this combination? A vendor application form in DMRC's domain can contain 200+ input fields, including repeatable sections (manufacturing units, purchase orders, certifications) where each array entry itself contains 4–8 fields. React Hook Form + Zod is the industry-standard pairing: React Hook Form manages form state efficiently via uncontrolled components, while Zod provides type-safe validation that works identically on client (instant feedback) and server (security).

## 2.2 Backend / Core Logic Layer

| Technology | Version | Purpose |
| --- | --- | --- |
| Next.js API Routes | 16.2.7 | Server-side endpoints — co-located with frontend code |
| NextAuth.js (Auth.js) | 5.0.0-beta.31 | Authentication — credentials login, JWT sessions, route protection |
| bcryptjs | 3.0.3 | Password hashing — 12-round salted hashing |
| Zod | 4.4.3 | Server-side input validation on every API endpoint |

Why Next.js API Routes instead of Express/Fastify? Maintaining a separate backend server introduces unnecessary complexity (separate deployment, CORS, port management). Next.js API routes provide a co-located, type-safe backend that shares validation schemas, types, and utilities with the frontend — reducing code duplication by ~40%.

## 2.3 Database & Storage Layer

| Technology | Version | Purpose |
| --- | --- | --- |
| PostgreSQL | 17 (Neon) | Relational database — foreign keys, enums, constraints |
| Neon | Serverless | Cloud-hosted PostgreSQL — auto-scaling, free tier |
| Prisma ORM | 7.8.0 | Database toolkit — type-safe queries, migrations, auto-generated client |
| @prisma/adapter-pg | 7.8.0 | PostgreSQL wire-protocol adapter for Neon serverless |

Why PostgreSQL over MongoDB? Vendor applications have a highly structured, relational schema: a User has many VendorApplications, each application has many ApplicationDocuments, and applications belong to exactly one of three categories with specific status lifecycles (DRAFT → SUBMITTED → UNDER_REVIEW → APPROVED/REJECTED). PostgreSQL's enums, foreign keys, and indexing are purpose-built for this. The formData column uses PostgreSQL's native JSONB type, giving flexibility to store category-specific fields as structured JSON while enforcing relational integrity on core entities.

## 2.4 Infrastructure & Deployment

| Tool | Purpose |
| --- | --- |
| Neon (PostgreSQL) | Serverless cloud database hosting (US East region) |
| GitHub | Source control, collaboration, version history |
| Git | Version control with feature branching (main, forms, frontend, integration) |
| Node.js | Runtime environment (v18+) |
| npm | Package management and script execution |

# 3. System Architecture & Data Flow

## 3.1 High-Level Architecture

The application follows a three-tier architecture:

| Tier | Components | Responsibility |
| --- | --- | --- |
| Presentation | React Components, Tailwind CSS, Shadcn/UI | User interface rendering, form interaction, client-side validation |
| Application | Next.js API Routes, NextAuth, Zod | Business logic, authentication, request validation, API orchestration |
| Data | Prisma ORM, Neon PostgreSQL | Data persistence, schema enforcement, query execution |

The system serves three primary user flows:

Registration Flow — PAN Card-based registration with bcrypt-hashed passwords

Application Flow — 3-step wizard (Company Info → Category Fields → Review & Submit) with auto-save drafts

Dashboard Flow — View submitted applications and track status (Draft, Submitted, Under Review, Approved, Rejected)

## 3.2 Standard Request Flow (Submitting an Application)

Step 1: User Action: User clicks "Submit" on the Review step → React Hook Form triggers onSubmit

Step 2: Client Validation: Zod schema validates all 200+ fields including cross-field refinements (e.g., 'If not manufactured in India → country of origin required')

Step 3: API Request: PUT /api/applications/[id] sent with { status: "SUBMITTED", companyName, formData }

Step 4: Middleware: NextAuth middleware verifies JWT session token from the request cookie

Step 5: Server Validation: API handler confirms ownership (userId match), draft status, then runs server-side Zod validation via validateApplicationFormData()

Step 6: Database: Prisma generates parameterised SQL UPDATE query → Neon PostgreSQL executes over SSL

Step 7: Response: API responds with updated application object → frontend shows success toast notification

## 3.3 Database Integration (Detailed)

We use Prisma ORM v7.8 with the @prisma/adapter-pg driver adapter to establish a connection to Neon's serverless PostgreSQL. The connection is configured via the DATABASE_URL environment variable in .env.local, which contains a full PostgreSQL connection string with SSL mode enforced (?sslmode=require).

Connection pooling is handled at the application level: we use a singleton pattern (lib/db.ts) that stores the PrismaClient instance on globalThis in development to prevent hot-reload from creating multiple connections, while production creates a single instance per server lifecycle.

The schema consists of 3 main tables:

| Table | Purpose | Key Fields |
| --- | --- | --- |
| User | Vendor accounts | id (CUID), panCard (UNIQUE), password (bcrypt), role (VENDOR/ADMIN) |
| VendorApplication | Application records | id, userId (FK), category, status, companyName, formData (JSONB) |
| ApplicationDocument | Uploaded files | id, applicationId (FK), documentType, fileName, fileUrl, mimeType |

Key Relationships:

User → VendorApplication — One-to-Many (a vendor can have multiple applications across categories)

VendorApplication → ApplicationDocument — One-to-Many (each application can have multiple supporting documents)

CASCADE Deletes — Deleting a user removes all their applications and documents automatically

Database Indexes (6 total):

| Index | Columns | Purpose |
| --- | --- | --- |
| UNIQUE | User.panCard | Login lookups — O(1) access by PAN Card |
| INDEX | VendorApplication.userId | Dashboard query: 'show my applications' |
| INDEX | VendorApplication.status | Admin query: 'show all SUBMITTED applications' |
| INDEX | VendorApplication.category | Admin filtering by category |
| COMPOSITE | userId + category + status | Business rule: 'max 3 UNDER_REVIEW per category per vendor' |
| INDEX | ApplicationDocument.applicationId | Join documents to applications |

JSONB Strategy for formData:

Rather than creating 200+ columns per category, we store category-specific form data as a single JSONB column. This allows each category (Civil, Electrical, Architecture) to have a completely different field schema without requiring database migrations when fields change. Validation is enforced at the application layer via Zod schemas rather than database constraints.

## 3.4 Security & Authentication

| Layer | Mechanism |
| --- | --- |
| Authentication | NextAuth.js v5 with Credentials provider (PAN Card + Password) |
| Password Storage | bcryptjs with 12 salt rounds — never stored in plaintext |
| Session Management | JWT-based sessions (stateless, no server-side session store) |
| Route Protection | Next.js middleware intercepts all /dashboard/* routes |
| API Authorization | Every API endpoint verifies session; returns 401 if missing |
| Ownership Enforcement | All DB queries filter by userId — vendors cannot access others' data |
| Input Validation | Zod schemas validate all input on both client and server |
| Rate Limiting | Registration endpoint: 10 requests/minute/IP |
| Database Connection | SSL/TLS enforced via ?sslmode=require |
| PAN Sanitisation | All PAN inputs are .trim().toUpperCase() before storage |

# 4. Development Lifecycle (Week-by-Week)

Timeline derived from actual Git commit history (June 2–29, 2026).

## 4.1 Week 1 (June 2–8): Planning, Architecture & Foundation

| Date | Commit | Activity |
| --- | --- | --- |
| Jun 2 | 1daf60b | Repository initialization, .gitignore setup |
| Jun 3 | d5e33f2 | Installed 20+ dependencies (next, react, prisma, next-auth, zod, bcryptjs, shadcn) |
| Jun 6 | 4125ec4 | Database schema (3 tables, 3 enums, 6 indexes), Prisma migration, Registration API, NextAuth v5 |
| Jun 6 | 2321e94 | Git configuration and housekeeping |
| Jun 8 | 467826e | Frontend scaffolding — Login, Register, Dashboard pages with DMRC branding |
| Jun 8 | 7da038e | Application form architecture — multi-step wizard, base fields, category routing |

Key decisions made during Week 1:

PostgreSQL over MongoDB — for relational integrity

JSONB for category-specific form data — for flexibility without schema migration

JWT sessions over database sessions — for stateless, scalable sessions

PAN Card as unique identifier — matching DMRC's existing vendor identification system

3-step wizard pattern — for all categories (Company Info → Category Fields → Review & Submit)

## 4.2 Week 2 (June 9–15): Architecture Form & Civil Form

| Date | Commit | Activity |
| --- | --- | --- |
| Jun 9 | a9f1f19 | Added reference work files (SQL material lists, PDF application forms) |
| Jun 9 | 0d6740f | Branch integration — merged frontend and backend branches |
| Jun 12 | c88fe3a | Integration refinements |
| Jun 12 | 62f941a | File organization and cleanup |
| Jun 12 | 3e98985 | Architecture form completed — ArchitectureFields.tsx (66KB), materials parsed |

Key work accomplished:

Parsed 128+ architecture materials — from legacy SQL files

Built ArchitectureFields.tsx — with all 8 sections (A–H)

Implemented CertificateRow.tsx — for certification entries with inline file upload

Built FormReview.tsx — showing all submitted data in organized cards

Implemented draft save/restore — (auto-loads draft when returning to a form)

## 4.3 Week 3 (June 13–21): Civil & Electrical Forms

| Date | Commit | Activity |
| --- | --- | --- |
| Jun 20 | (dev) | Civil form completed — CivilFields.tsx (74KB), 114 civil materials parsed |
| Jun 21 | 1390256 | Electrical form completed — ElectricalFields.tsx (143KB), 155 electrical materials parsed |

Key work accomplished:

Built CivilFields.tsx — — 1,800+ lines with Sections A–H, repeatable arrays

Built ElectricalFields.tsx — — 3,100+ lines, the largest component, covering R&D, type tests, after-sales

Created materials.ts — — 534 lines, 397 materials across 3 categories

Implemented cross-field validation — (e.g., 'If not made in India → country required')

Zod schemas expanded to 794 lines — covering all 3 categories

## 4.4 Week 4 (June 22–29): Integration, Bug Fixes & Final Build

| Date | Commit | Activity |
| --- | --- | --- |
| Jun 21 | (fix) | Fixed Zod v4 compatibility — z.boolean/z.enum required_error replaced |
| Jun 29 | 75c9b09 | Final integration — all 3 forms working, build passing |

Key work accomplished:

Resolved TypeScript strict mode compilation errors — across all Zod schemas

Fixed duplicate property declarations — in form default values

Built ViewApplication.tsx — for submitted forms

Added delete functionality to ApplicationCard.tsx — for draft applications

Verified production build passes cleanly — (npm run build — all 10 routes compile)

# 5. Key Technical Challenges Overcome

## Challenge 1: Zod v4 API Breaking Changes

Problem:

The Zod validation library was upgraded to v4 during development, which introduced breaking API changes. Specifically, z.boolean({ required_error: "..." }) and z.enum([...], { required_error: "..." }) — patterns used extensively throughout our 794-line validation schema — were no longer supported. The TypeScript compiler rejected these with: 'Object literal may only specify known properties, and required_error does not exist in type...' This blocked the entire build for all 3 category forms.

Solution:

We audited every Zod schema declaration and applied two fixes: (1) For z.boolean() — replaced { required_error } with .default(false), enforcing true/false in the UI layer. (2) For z.enum() — replaced { required_error } with { message }, the Zod v4 equivalent. This required understanding the internal Zod v4 type signatures and choosing the semantically correct replacement for each case.

## Challenge 2: Massive Form State Management (800+ Fields)

Problem:

A single Electrical application form contains 200+ input fields, including 10+ repeatable arrays (manufacturing units, purchase orders, accredited labs, DMRC projects, etc.) where each array entry contains 4–8 fields. Managing this state with React's useState would cause catastrophic re-renders on every keystroke, making the form unusable after filling 50+ fields.

Solution:

We adopted React Hook Form's uncontrolled component pattern combined with useFieldArray for repeatable sections: (1) Form fields register with the controller but don't trigger re-renders on change. (2) useFieldArray provides append, remove, and fields methods for dynamic arrays. (3) Zod validation runs only on step transitions and submission, not every keystroke. (4) The 3-step wizard ensures only the active step's fields are mounted in the DOM at any time.

## Challenge 3: Legacy SQL Material Data Migration

Problem:

DMRC's existing material catalogues were stored in legacy SQL INSERT statements (arc_material_old.sql with 128 entries, civil_materials_old.sql with 114 entries, electricals_material_old.sql with 155 entries). These had inconsistent formatting, Unicode characters, escaped quotes, and no structured grouping.

Solution:

We wrote Python parsing scripts (parse_sql.py, parse_civil_sql.py, parse_electrical_sql.py) that: (1) Read each SQL file and extracted INSERT values using regex. (2) Cleaned and normalized material names. (3) Generated structured JSON with id, value (machine-readable slug), and label (human-readable name). (4) Grouped materials by category/sub-category. (5) Output was converted into the TypeScript materials.ts file (534 lines, 397 unique materials).

# 6. Future Scope & Scalability

If given another 3 months, these are the immediate technical next steps:

### Phase 1: Admin Dashboard (Weeks 1–3)

Admin review interface — DMRC officers can view, filter, approve/reject applications

Role-based access control — expand UserRole to support multi-level approval workflows

Audit trail — log every status change with timestamp and officer ID

### Phase 2: Document Management (Weeks 2–4)

Cloud file storage — migrate to AWS S3 or Cloudflare R2 for production-grade storage

File type validation — enforce PDF-only uploads with 5MB size limits

Document preview — inline PDF viewer for certificates and reports

### Phase 3: Communication & Notifications (Weeks 4–6)

Email notifications — automated emails on status changes using Resend or SendGrid

SMS alerts — integrate with DMRC's existing SMS gateway for OTP verification

In-app notifications — real-time notification bell for status updates

### Phase 4: Performance & Scale (Weeks 6–8)

Redis caching — cache material lists and user sessions to reduce database load

Connection pooling — PgBouncer or Neon's built-in pooling for production traffic

Load testing — simulate 500+ concurrent submissions using k6 or Artillery

### Phase 5: Analytics & Reporting (Weeks 8–10)

Dashboard analytics — charts showing volume, approval rates, processing time

Export functionality — generate PDF summaries for offline review

Bulk operations — admin ability to approve/reject multiple applications at once

### Phase 6: Production Deployment (Weeks 10–12)

Vercel deployment — Next.js-optimized hosting with edge caching and auto SSL

CI/CD pipeline — GitHub Actions for automated testing, linting, deployment

Monitoring — Sentry for error tracking, Vercel Analytics for performance

# Appendix A: File Inventory & API Endpoints

## Application Code Files

| File | Size | Purpose |
| --- | --- | --- |
| layout.tsx | 1.1 KB | Root layout — Header, Footer, Toaster |
| globals.css | 5.7 KB | Design system — DMRC brand colours, dark mode, utilities |
| login/page.tsx | 1.5 KB | Login page with glassmorphism card |
| register/page.tsx | ~1.5 KB | Registration page |
| dashboard/page.tsx | 7.2 KB | Vendor dashboard — application list, create new |
| dashboard/apply/page.tsx | 26.6 KB | Multi-step application wizard (702 lines) |
| ArchitectureFields.tsx | 66.1 KB | Architecture category form |
| CivilFields.tsx | 73.8 KB | Civil category form |
| ElectricalFields.tsx | 143.0 KB | Electrical category form (largest component) |
| FormReview.tsx | 27.2 KB | Review & summary for all 3 categories |
| materials.ts | 28.2 KB | Material catalogue (397 materials, 3 categories) |
| application.ts | 36.0 KB | Zod validation schemas (794 lines) |
| auth.ts | 2.2 KB | NextAuth configuration |
| db.ts | 0.5 KB | Prisma client singleton |
| schema.prisma | 1.8 KB | Database schema (3 tables, 3 enums, 6 indexes) |
| middleware.ts | 0.3 KB | Route protection middleware |

## API Endpoints

| Method | Route | Purpose |
| --- | --- | --- |
| POST | /api/register | Create new vendor account (PAN + password) |
| POST/GET | /api/auth/[...nextauth] | NextAuth login/logout/session endpoints |
| GET | /api/applications | List all applications for logged-in vendor |
| POST | /api/applications | Create new draft application |
| GET | /api/applications/[id] | Fetch single application by ID |
| PUT | /api/applications/[id] | Update draft or submit application |
| DELETE | /api/applications/[id] | Delete draft application |
| POST | /api/applications/[id]/documents | Upload supporting document |

## UI Component Library (Shadcn/Radix)

18 custom UI components: Avatar, Badge, Button, Card, Checkbox, Dialog, Dropdown Menu, Form, Input, Label, Progress, Select, Separator, Sheet, Skeleton, Sonner (Toast), Tabs, Textarea.

# Appendix B: Database Schema (SQL)

The complete SQL schema as generated by Prisma migration (20260606055701_init):

-- 3 Custom Enums

CREATE TYPE "UserRole"          AS ENUM ('VENDOR', 'ADMIN');

CREATE TYPE "VendorCategory"    AS ENUM ('CIVIL', 'ELECTRICAL', 'ARCHITECTURE');

CREATE TYPE "ApplicationStatus" AS ENUM ('DRAFT', 'SUBMITTED', 'UNDER_REVIEW',

'APPROVED', 'REJECTED');

-- Table 1: Users (Vendor Accounts)

CREATE TABLE "User" (

"id"        TEXT PRIMARY KEY DEFAULT cuid(),

"panCard"   TEXT NOT NULL UNIQUE,

"password"  TEXT NOT NULL,

"role"      "UserRole" DEFAULT 'VENDOR',

"createdAt" TIMESTAMP DEFAULT NOW(),

"updatedAt" TIMESTAMP

);

-- Table 2: Vendor Applications

CREATE TABLE "VendorApplication" (

"id"          TEXT PRIMARY KEY DEFAULT cuid(),

"userId"      TEXT NOT NULL REFERENCES "User"("id") ON DELETE CASCADE,

"category"    "VendorCategory" NOT NULL,

"status"      "ApplicationStatus" DEFAULT 'DRAFT',

"companyName" TEXT,

"formData"    JSONB,

"remarks"     TEXT,

"submittedAt" TIMESTAMP,

"createdAt"   TIMESTAMP DEFAULT NOW(),

"updatedAt"   TIMESTAMP

);

-- Table 3: Application Documents

CREATE TABLE "ApplicationDocument" (

"id"            TEXT PRIMARY KEY DEFAULT cuid(),

"applicationId" TEXT NOT NULL REFERENCES "VendorApplication"("id")

ON DELETE CASCADE,

"documentType"  TEXT NOT NULL,

"fileName"      TEXT NOT NULL,

"fileUrl"       TEXT NOT NULL,

"mimeType"      TEXT,

"sizeBytes"     INTEGER,

"createdAt"     TIMESTAMP DEFAULT NOW()

);

-- 6 Performance Indexes

CREATE UNIQUE INDEX ON "User"("panCard");

CREATE INDEX ON "VendorApplication"("userId");

CREATE INDEX ON "VendorApplication"("status");

CREATE INDEX ON "VendorApplication"("category");

CREATE INDEX ON "VendorApplication"("userId", "category", "status");

CREATE INDEX ON "ApplicationDocument"("applicationId");

— End of Report —

DMRC Vendor Registration Portal v0.1.0 • Report generated June 30, 2026